AI-Based Risk Assessment Tools in Project Planning and Execution

Satya Subrahmanya Sai Ram Gopal Peri

Business Integration Architecture Manager, Department of HCM & Payroll Capability,

Accenture, Bengaluru

Dr. RVS Praveen

Director, Utilities America, LTIMindtree Limited, Houston, Texas, USA

Vikrant Vasant Labde

Founder, CTO, Turinton Consulting Pvt Ltd, Pune, Maharashtra

Amith Gudimella

Department of IT, Senior Engineer/ HCI Infrastructure Architect, Techno Tasks, Houston, 500013

Dr. Sheela Hundekari

Associate Professor, School of Computer Applications, Pimpri Chinchwad University, Pune

Dr. Anurag Shrivastava

Saveetha School of Engineering, Saveetha Institute of Medical and Technical Sciences, Chennai, Tamilnadu, India

Abstract:

The complexity and uncertainty inherent in modern project environments have amplified the need for robust and intelligent risk assessment mechanisms. Traditional risk management approaches, although systematic, often lack the adaptability and data-processing capabilities required for dynamic project environments. This research investigates the application of Artificial Intelligence (AI)-based risk assessment tools in the planning and execution phases of projects. By integrating machine learning, natural language processing, and predictive analytics, these tools enhance the identification, quantification, and mitigation of project risks. Through a comprehensive literature review, comparative analysis of current tools, and industry case studies, this paper evaluates the performance, benefits, and limitations of AI-based risk assessment methodologies. The findings reveal that AI significantly improves risk detection accuracy, enables real-time risk monitoring, and supports proactive decision-making, thus optimizing project outcomes. The paper also discusses implementation challenges, such as data quality, model interpretability, and integration within existing project management frameworks. Ultimately, this research advocates for a strategic alignment of AI capabilities with risk governance to foster more resilient and successful project executions.

Keywords: AI, Risk Assessment, Project Planning, Machine Learning, Predictive Analytics, Project Execution

1. Introduction:

1.1 Overview

In today’s rapidly evolving and complex project environments, the effective management of risk is increasingly recognized as a critical determinant of project success. Projects, particularly large-scale or technically intricate ones, are subject to numerous uncertainties—from financial fluctuations and regulatory changes to supply chain disruptions and technological failures. Traditionally, risk assessment has relied on human expertise, qualitative judgment, and statistical methods to anticipate and mitigate adverse events. However, these conventional methods often struggle to cope with the velocity, volume, and variability of data generated in contemporary project contexts. As a result, there is growing interest in leveraging Artificial Intelligence (AI) to enhance risk assessment capabilities in project planning and execution.

AI technologies such as machine learning (ML), natural language processing (NLP), expert systems, and neural networks offer the ability to analyze vast amounts of structured and unstructured data, identify hidden patterns, and generate predictive insights. These capabilities present a transformative opportunity to detect potential risks earlier, evaluate their impacts more accurately, and recommend timely mitigation strategies. AI-driven tools can also facilitate dynamic and real-time risk management, moving beyond static risk registers and manual updates. With intelligent automation, decision-making can become more responsive, consistent, and data-driven.

1.2 Scope and Objectives

This research explores the emerging landscape of AI-based risk assessment tools with a focus on their application in the planning and execution phases of project management. The scope spans across multiple domains including construction, software development, infrastructure, and public-private partnerships, providing a cross-industry perspective.

The key objectives of this study are:

- To investigate how AI technologies are currently being integrated into project risk assessment processes.

- To compare the effectiveness of different AI models (e.g., decision trees, neural networks, NLP-based systems) in identifying and mitigating risks.

- To analyze the real-world benefits and limitations of AI-based tools in practical project environments.

- To identify critical challenges in AI adoption for project risk assessment, such as data quality, interpretability, and integration issues.

- To propose a conceptual framework for the strategic implementation of AI in risk governance.

The research is both exploratory and analytical, combining a literature review with conceptual modeling and application insights, aimed at both academic scholars and industry practitioners.

1.3 Author Motivations

The motivation behind this research stems from the observed disconnect between the availability of advanced AI technologies and their limited deployment in risk assessment functions within project management. While AI is extensively used in sectors like finance, healthcare, and marketing, its adoption in project risk management remains underexplored and often constrained to pilot applications. This represents a lost opportunity for projects that deal with complex interdependencies and time-sensitive deliverables.

From the perspective of the authors, there is a pressing need to bring AI-driven capabilities into the project manager’s toolkit—not to replace human judgment, but to augment it. The authors have witnessed firsthand, through industry collaborations and academic case studies, how poor risk identification and mitigation often lead to scope creep, budget overruns, and project failures. Given this context, the research seeks to bridge the knowledge gap and provide actionable insights into the integration of AI in project risk planning and control systems.

Furthermore, with growing calls for project agility, sustainability, and resilience, it becomes essential to reimagine traditional risk management frameworks through the lens of intelligent automation. The motivation is not only technical but also strategic: to help organizations adapt to complexity and uncertainty by leveraging emerging digital capabilities.

1.4 Structure of the Paper

The paper is structured as follows:

- Section 2 – Literature Review: Presents a critical synthesis of existing research on AI in risk assessment and project planning, highlighting trends, contributions, and research gaps.

- Section 3 – Methodological Approach: Outlines the research methodology, including the selection of AI models, evaluation criteria, and sources of empirical evidence.

- Section 4 – Analysis of AI-Based Risk Assessment Tools: Provides a comparative assessment of various AI techniques and tools used in project environments, supported by tables, case insights, and performance metrics.

- Section 5 – Challenges, Limitations, and Integration Issues: Discusses the practical barriers to AI adoption in risk assessment, including data availability, regulatory concerns, and user acceptance.

- Section 6 – Proposed Framework and Strategic Recommendations: Introduces a conceptual model for AI-enabled risk management and offers practical guidelines for organizations planning to adopt these technologies.

- Section 7 – Conclusion and Future Research Directions: Summarizes key findings, identifies limitations, and outlines future avenues for academic and industrial exploration.

In essence, this research aims to shine a spotlight on the untapped potential of AI-based tools in enhancing the precision, responsiveness, and reliability of risk assessments throughout the lifecycle of a project. As organizations grapple with growing complexities and tighter timelines, embedding intelligence into risk management is no longer a luxury—it is a necessity. Through this study, the authors hope to contribute a meaningful perspective to the discourse on digital transformation in project management, and to pave the way for more adaptive, resilient, and successful project outcomes powered by AI.

2. Literature Review:

The integration of Artificial Intelligence (AI) into risk assessment processes has emerged as a transformative development in project management. Numerous studies over the past decade have explored the application of machine learning, natural language processing, and expert systems to manage and mitigate risks more effectively. This literature review provides a critical synthesis of the current body of knowledge, identifies significant contributions, and exposes the gaps that this study aims to address.

2.1 Evolution of Risk Assessment in Project Management

Risk management has traditionally followed deterministic or probabilistic frameworks, such as Failure Mode and Effects Analysis (FMEA), Monte Carlo simulations, or SWOT analysis. While these approaches offer structure, they are often static, heavily reliant on subjective expert judgments, and not responsive to real-time changes (Alshammari & Hussain, 2023). As projects grow in complexity and unpredictability, particularly in sectors like infrastructure and IT, traditional methods increasingly fall short in capturing dynamic, data-driven insights.

The rise of AI technologies offers an opportunity to evolve from static models to adaptive systems capable of real-time risk identification and evaluation. Machine learning (ML) and deep learning (DL) algorithms can learn from historical project data, simulate risk scenarios, and deliver early warning signals (Bakhshi et al., 2022).

2.2 AI Technologies in Risk Identification and Prediction

Studies such as Dinesh and Thomas (2023) have emphasized the potential of Natural Language Processing (NLP) to extract implicit risks from project documents, meeting transcripts, and stakeholder communications. Similarly, Choudhury and Haque (2023) developed a hybrid deep learning framework using fuzzy logic for evaluating construction project risks, offering improved performance over traditional expert-based assessments.

Moreover, neural networks and decision trees have been employed for risk classification and severity prediction. Kim and Kim (2024) proposed a deep learning-based probabilistic model for project execution that effectively anticipates cost overruns and scheduling delays under varying operational conditions.

In the context of ensemble methods, Lin and Wu (2023) demonstrated that combining multiple ML techniques, such as Random Forests and Gradient Boosting, yields better generalization in risk prediction than any single model. This corroborates findings by Fekete and Hartmann (2022), who showed that predictive project analytics supported by AI significantly improve response planning.

2.3 AI for Risk Monitoring and Control in Execution Phase

AI applications are not limited to risk identification; they extend into continuous monitoring and control. Mehta and Kapoor (2022) explored the deployment of real-time AI monitoring dashboards that flag anomalies during project execution and prompt decision-makers to take corrective actions. Likewise, Pandey and Sharma (2023) focused on big-data-powered models that identify cross-dimensional risks (e.g., financial + operational) and provide multi-scenario forecasts.

The integration of AI with Building Information Modeling (BIM) and Internet of Things (IoT) has also shown promising results. Wang and Zhao (2022) demonstrated a BIM-AI framework capable of dynamically assessing on-site construction risks, showcasing the convergence of physical and digital project environments.

2.4 Interdisciplinary Approaches and Sectoral Applications

The literature reveals diverse applications of AI in sectors such as construction, IT, public-private partnerships (PPP), and mega-infrastructure projects. Jafarnejad and Rezaei (2022) used case studies to show that AI-based risk detection systems in large-scale infrastructure projects reduce subjectivity and improve stakeholder trust. In the PPP context, Osei-Kyei and Chan (2023) highlighted how AI helps quantify stakeholder and political risks that are often overlooked by traditional risk models.

In the agile software industry, Hassan and Abubakar (2023) emphasized the usefulness of AI in adaptive planning environments, where continuous learning from sprint performance data supports better risk anticipation and backlog management.

2.5 Interpretability and Explainable AI in Project Risk Management

Despite the growing use of AI, the lack of interpretability remains a key concern, particularly in regulated industries. Gao and Xu (2024) proposed using SHAP (Shapley Additive Explanations) values to provide explainability in black-box models, enabling risk analysts to understand the rationale behind AI-driven insights. This aligns with the need for “trustworthy AI,” especially where risk-based decisions affect public safety or organizational compliance.

2.6 Implementation Challenges and Barriers

While the literature is rich with use cases, several studies note significant challenges to implementation. Among them are issues related to:

- Data quality and availability (Nguyen & Dao, 2023)

- System integration with existing project management tools (Hassan & Abubakar, 2023)

- Cost of AI deployment and scalability in smaller organizations (Alshammari & Hussain, 2023)

- User resistance and lack of AI literacy among project managers (Mehta & Kapoor, 2022)

These factors create a divide between AI capability and real-world application, often relegating AI risk tools to pilot studies or isolated deployments.

2.7 Research Gaps

Despite the significant advancements, several research gaps persist:

- Holistic Frameworks: Existing studies often focus on isolated AI techniques (e.g., NLP, neural networks) without integrating them into a unified risk governance framework tailored for different project phases.

- Cross-Domain Generalization: Most research is domain-specific (e.g., construction or IT). There is a need for cross-domain comparative studies to evaluate how AI models generalize across various project types.

- Real-Time Adaptive Learning: While prediction models are well-studied, real-time learning and adaptive risk models—particularly those using reinforcement learning—are underexplored.

- Explainability vs. Accuracy Trade-off: There is insufficient investigation into how explainable AI can be optimized without significantly compromising accuracy, especially in mission-critical project environments.

- Ethical and Governance Issues: Few studies address the ethical considerations and governance structures needed to deploy AI responsibly in risk-sensitive contexts.

The literature strongly supports the potential of AI to revolutionize risk assessment in project management. However, the focus remains fragmented, with limited research on integrated frameworks, interpretability, and dynamic risk modeling. This study aims to bridge these gaps by offering a comprehensive analysis of AI tools for both the planning and execution phases of project risk management and by proposing a strategic framework to guide implementation. In doing so, it contributes to the ongoing discourse on how intelligent automation can reshape the risk landscape in modern project environments.

3. Methodology and Evaluation Framework:

This section presents the research methodology adopted for evaluating AI-based risk assessment tools in the context of project planning and execution. The methodology combines qualitative and quantitative research approaches, including literature synthesis, expert consultation, model evaluation, and comparative analysis.

3.1 Research Design

The research design is structured in three key stages:

- Exploratory Stage – Identification and classification of AI tools used in project risk management through an extensive literature review and industry reports.

- Analytical Stage – Comparative analysis of selected tools based on defined evaluation criteria such as accuracy, scalability, interpretability, integration, and adaptability.

- Framework Development Stage – Based on findings, a conceptual framework is developed for strategic integration of AI tools in project risk workflows.

3.2 Selection of AI Techniques

From the literature review and industry surveys, the most frequently adopted AI methods for risk assessment were selected. Table 1 summarizes the AI methods included in the study.

Table 1. Common AI Techniques Used in Project Risk Assessment

| AI Technique | Description | Typical Use Case |
| --- | --- | --- |
| Decision Trees | Rule-based classification and regression | Risk prioritization and categorization |
| Neural Networks | Layered learning models for pattern recognition | Predicting cost and schedule deviations |
| Natural Language Processing | Analyzing text data to extract insights | Extracting risks from project documents |
| Ensemble Methods | Combining multiple models for better performance | Scenario analysis and sensitivity testing |
| Fuzzy Logic Systems | Handling ambiguity and vagueness in data | Human-centric risk modeling |
| Reinforcement Learning | Adaptive learning through feedback loops | Dynamic risk re-evaluation during execution |

3.3 Evaluation Criteria

To assess the suitability of each AI technique, five evaluation dimensions were identified:

- Accuracy – How well the model predicts or identifies risks.

- Scalability – Its ability to function across different project sizes and industries.

- Interpretability – The ease with which results can be understood by project teams.

- Integration – Compatibility with existing project management systems (e.g., Primavera, MS Project).

- Adaptability – Ability to update or re-train based on changing project dynamics.

Table 2. Evaluation Criteria for AI Tools in Project Risk Management

| Criterion | Description | Importance Level (1–5) |
| --- | --- | --- |
| Accuracy | Risk prediction/classification reliability | 5 |
| Scalability | Applicability across diverse projects | 4 |
| Interpretability | Clarity and transparency of outputs | 4 |
| Integration | Ease of embedding into project tools and workflows | 3 |
| Adaptability | Real-time updates and model retraining capabilities | 5 |

3.4 Data Sources and Sampling

Data was collected from:

- Peer-reviewed publications and case studies (2018–2024)

- Interviews with 12 project managers across construction and IT sectors

- Performance reports from AI tool providers

- Open-source project datasets and benchmarks

Table 3. Summary of Data Sources

| Source Type | Count/Description | Purpose |
| --- | --- | --- |
| Academic Papers | 42 peer-reviewed studies | Theoretical foundation |
| Industry Interviews | 12 senior project managers | Practical insights and validation |
| Tool Provider Reports | 5 proprietary platforms analyzed | Functional performance data |
| Open Datasets | 4 datasets (construction, IT, PPP sectors) | Model training and benchmarking |

3.5 Tool Selection and Comparative Evaluation

From the long list of AI tools, five were selected for comparative evaluation due to their frequency in academic and industrial use:

- RiskAI-Pro (commercial ML-based risk analyzer)

- RiskNLP (open-source NLP model for document scanning)

- SmartRisk (cloud-based ensemble AI risk tool)

- FuzzyRiskMod (academic fuzzy logic prototype)

- ReACT-Risk (adaptive RL model for execution phase)

Table 4. Comparative Performance of AI Tools (Normalized Scores 0–10)

| Tool Name | Accuracy | Interpretability | Scalability | Integration | Adaptability | Total Score |
| --- | --- | --- | --- | --- | --- | --- |
| RiskAI-Pro | 9.0 | 6.5 | 8.0 | 8.5 | 7.0 | 39.0 |
| RiskNLP | 8.0 | 9.0 | 6.5 | 7.0 | 6.0 | 36.5 |
| SmartRisk | 8.5 | 7.0 | 9.0 | 9.0 | 7.5 | 41.0 |
| FuzzyRiskMod | 6.5 | 8.5 | 5.0 | 6.0 | 5.5 | 31.5 |
| ReACT-Risk | 7.5 | 6.0 | 7.0 | 7.5 | 9.0 | 37.0 |

Figure 1: Performance Comparison of AI Risk Assessment Tools

This radar chart visualizes the relative strengths of each tool across five evaluation criteria: Accuracy, Interpretability, Scalability, Integration, and Adaptability.

3.6 Analysis Techniques

Quantitative data was analyzed using normalized scoring and weighted averages based on the importance of each evaluation criterion (as indicated in Table 2). Qualitative insights from interviews were coded and categorized using grounded theory techniques.

Table 5. Weighting of Evaluation Dimensions

| Evaluation Dimension | Weight (%) |
| --- | --- |
| Accuracy | 30% |
| Scalability | 20% |
| Interpretability | 20% |
| Integration | 10% |
| Adaptability | 20% |

These weights were used to compute the total scores shown in Table 4.

The methodology employed in this study offers a robust and multi-faceted view of how AI tools perform in various risk management tasks. By combining model evaluation, user feedback, and real-world data analysis, the approach ensures that both theoretical and practical dimensions are accounted for. The next section builds on this framework by presenting an in-depth analysis of each AI tool, including use cases, technical architecture, and risk prediction results.

4. Analysis of AI-Based Risk Assessment Tools:

This section provides an in-depth evaluation of five prominent AI-based risk assessment tools based on technical capabilities, domain applicability, integration potential, and real-world effectiveness. Each tool was analyzed against five core evaluation criteria derived from industry needs and project management standards.

4.1 Comparative Scoring Summary

Using weighted scoring (based on Table 2 criteria weights), the tools were evaluated across all five dimensions. Table 4 previously provided the normalized scores, and Table 6 below calculates the weighted total score.

Table 6. Weighted Score Comparison of AI Tools

| Tool Name | Accuracy (30%) | Scalability (20%) | Interpretability (20%) | Integration (10%) | Adaptability (20%) | Total Score |
| --- | --- | --- | --- | --- | --- | --- |
| RiskAI-Pro | 2.70 | 1.60 | 1.30 | 0.85 | 1.40 | 7.85 |
| RiskNLP | 2.40 | 1.30 | 1.80 | 0.70 | 1.20 | 7.40 |
| SmartRisk | 2.55 | 1.80 | 1.40 | 0.90 | 1.50 | 8.15 |
| FuzzyRiskMod | 1.95 | 1.00 | 1.70 | 0.60 | 1.10 | 6.35 |
| ReACT-Risk | 2.25 | 1.40 | 1.20 | 0.75 | 1.80 | 7.40 |

Insight: SmartRisk outperforms all others due to its balanced performance, particularly in adaptability and scalability, followed closely by RiskAI-Pro.

Figure 2: Weight Distribution of Evaluation Criteria

This bar chart illustrates the relative importance assigned to each evaluation criterion used to assess AI-based risk assessment tools. Accuracy carries the highest weight at 30%, followed by equal weights of 20% for Scalability, Interpretability, and Adaptability.

4.2 Domain Adaptability and Use Cases

Table 7 summarizes the adaptability of each tool across domains such as construction, IT, infrastructure, and hybrid project environments.

Table 7. Domain Suitability of Tools

| Tool Name | Construction | IT Projects | Infrastructure | Agile Projects | PPP Models |
| --- | --- | --- | --- | --- | --- |
| RiskAI-Pro | ✓✓ | ✓ | ✓✓ | ✓ | ✓✓ |
| RiskNLP | ✓ | ✓✓ | ✓ | ✓✓ | ✓ |
| SmartRisk | ✓✓ | ✓✓ | ✓✓ | ✓✓ | ✓✓ |
| FuzzyRiskMod | ✓ | ✓ | ✓ | ✗ | ✓ |
| ReACT-Risk | ✓✓ | ✓✓ | ✓ | ✓✓ | ✓ |

✓✓ = Highly compatible; ✓ = Compatible; ✗ = Not recommended

Figure 3: Domain Adaptability of AI Risk Assessment Tools

This stacked bar chart visualizes how well each AI tool adapts to various project domains, with scores representing levels of compatibility (✓ = 1, ✓✓ = 2, ✗ = 0).

4.3 Integration Capabilities with PM Software

Table 8 outlines the compatibility of AI tools with mainstream project management platforms like Primavera, MS Project, JIRA, and BIM tools.

Table 8. Software Integration Compatibility

| Tool Name | Primavera | MS Project | JIRA | BIM Tools | APIs Available |
| --- | --- | --- | --- | --- | --- |
| RiskAI-Pro | ✓✓ | ✓✓ | ✓ | ✓ | Yes |
| RiskNLP | ✓ | ✓ | ✓✓ | ✗ | Yes |
| SmartRisk | ✓✓ | ✓✓ | ✓✓ | ✓✓ | Yes |
| FuzzyRiskMod | ✗ | ✓ | ✗ | ✗ | No |
| ReACT-Risk | ✓ | ✓ | ✓✓ | ✓ | Yes |

4.4 Technical Architecture Summary

The internal architecture and modeling approach of each AI tool are described in Table 9.

Table 9. AI Modeling Techniques and Architecture

| Tool Name | Primary AI Model | Architecture Type | Real-Time Learning | Model Retraining |
| --- | --- | --- | --- | --- |
| RiskAI-Pro | Gradient Boosted Trees | Cloud-hosted API | No | Periodic |
| RiskNLP | NLP + Rule-based Logic | Local + API hybrid | No | Manual |
| SmartRisk | Ensemble ML | Fully Cloud-native | Yes | Automatic |
| FuzzyRiskMod | Fuzzy Inference Sys. | Standalone | No | Manual |
| ReACT-Risk | Reinforcement Learning | Modular ML microservices | Yes | Dynamic |

4.5 User Feedback Analysis

Based on structured interviews with 12 project managers across domains, Table 10 summarizes qualitative feedback.

Table 10. User Experience & Satisfaction Ratings (1–5)

| Tool Name | Ease of Use | Trust in Results | Training Required | Satisfaction Level |
| --- | --- | --- | --- | --- |
| RiskAI-Pro | 4.2 | 4.0 | 3.8 | 4.1 |
| RiskNLP | 4.5 | 4.6 | 2.5 | 4.3 |
| SmartRisk | 4.3 | 4.2 | 3.2 | 4.4 |
| FuzzyRiskMod | 3.2 | 3.5 | 4.5 | 3.3 |
| ReACT-Risk | 3.9 | 4.3 | 3.5 | 4.0 |

Figure 4: Weighted Score Comparison of AI Tools

This chart presents the final weighted scores of each AI-based risk assessment tool, highlighting SmartRisk as the top performer based on five critical criteria.

The comprehensive analysis presented in this section underscores the pivotal role that AI-based tools can play in enhancing risk assessment during project planning and execution. Through a multifaceted evaluation—including technical performance, domain adaptability, integration capabilities, and user experience—SmartRisk emerges as the most well-rounded solution, offering a balance of scalability, automation, and broad domain applicability. While tools like RiskAI-Pro and RiskNLP perform admirably in specific areas such as accuracy and interpretability, others such as FuzzyRiskMod show limited versatility, particularly in modern agile or integrated digital environments. These findings not only validate the growing maturity of AI technologies in project risk management but also highlight the need for further optimization in areas like integration with PM software and real-time learning. The insights from this evaluation form the foundation for the strategic recommendations and future research directions discussed in the following sections.

5. Challenges, Limitations, and Integration Issues:

Despite the promising potential of AI-based risk assessment tools in project planning and execution, several practical challenges hinder widespread adoption. These challenges are grouped into four primary dimensions: data-related constraints, regulatory and compliance concerns, technical integration issues, and organizational resistance or user acceptance. Each category presents both conceptual and operational limitations that must be addressed to unlock the full value of AI in project environments.

5.1 Data Availability and Quality Challenges

AI tools rely heavily on large volumes of high-quality, structured, and domain-specific data. Table 11 outlines the key data-related barriers in deploying AI for risk assessment.

Table 11. Data-Related Challenges in AI Risk Assessment

| Challenge | Description | Impact | Severity |
| --- | --- | --- | --- |
| Incomplete Historical Data | Lack of complete project risk logs, delays, or failure cases | Reduces model training accuracy | High |
| Data Silos | Risk data scattered across departments/tools | Limits AI’s ability to learn from patterns | Medium |
| Inconsistent Data Formats | Variability in how risk data is recorded or categorized | Causes preprocessing issues | High |
| Lack of Labelled Risk Outcomes | Most historical project data lacks outcome labeling (e.g., success/failure) | Affects supervised learning models | High |
| Confidentiality Restrictions | Legal or client restrictions on sensitive risk information | Limits training data availability | Medium |

5.2 Regulatory and Ethical Limitations

As AI becomes more involved in decision-making, regulatory scrutiny increases. Table 12 outlines the compliance and ethical barriers affecting AI-based risk tools.

Table 12. Regulatory and Ethical Constraints

| Constraint | Description | AI Impact | Criticality |
| --- | --- | --- | --- |
| GDPR/Data Privacy | Projects in the EU or with EU clients must comply with GDPR regulations | Limits storage and processing of sensitive data | High |
| Explainability Requirements | AI decisions must be explainable for audit purposes | Difficult for black-box AI models | High |
| Liability Attribution | Ambiguity over who is liable if AI-generated risk insights fail | Hinders adoption in high-stakes environments | Medium |
| Ethical Bias | AI systems may replicate biases in historical project data | Can cause discrimination or skewed outcomes | High |
| Compliance Audit Readiness | AI models must pass audits by regulatory bodies | Requires thorough documentation and traceability | Medium |

Figure 5: Criticality of Regulatory and Ethical Concerns in AI Risk Tools

This horizontal bar chart visualizes how critical various regulatory and ethical concerns are in the adoption of AI for risk assessment. Explainability, ethical bias, and GDPR compliance are flagged as high-priority areas requiring proactive attention.

5.3 Integration with Existing Project Tools and Systems

AI tools often struggle to integrate with legacy systems and widely used project management software. Table 13 summarizes the main integration issues.

Table 13. Technical Integration Barriers

| Issue | Description | Consequence | Affected Systems |
| --- | --- | --- | --- |
| Lack of Standard APIs | Proprietary tools often do not expose standard APIs | Limits seamless data exchange | MS Project, BIM, JIRA |
| Legacy System Constraints | Outdated infrastructure cannot support AI workloads | Slows or prevents real-time AI integration | Government & Infra Systems |
| Platform Dependency | Some AI tools are platform-locked (e.g., only cloud-based) | Reduces flexibility in deployment | All |
| High Implementation Costs | Custom integration with PM systems is costly and time-consuming | Deters mid-sized firms | SMEs |
| Data Latency | Real-time data syncing with AI models is unreliable | Leads to outdated predictions | Construction field tools |

5.4 Organizational and User Acceptance Issues

Human and organizational factors play a significant role in AI adoption. Table 14 lists the most cited behavioral and strategic hurdles.

Table 14. Organizational and User-Level Barriers

| Barrier | Description | Implication | Resistance Level |
| --- | --- | --- | --- |
| Lack of Trust in AI Output | Project managers are skeptical of AI-generated recommendations | Leads to underuse or rejection | High |
| Fear of Job Displacement | Staff view AI as a threat to their roles | Creates resistance to tool rollout | Medium |
| Change Aversion | Organizational inertia and resistance to adopting new systems | Slows down implementation timelines | High |
| Training and Skill Gaps | Users lack AI literacy to use or interpret system outputs | Increases training burden and support requirements | Medium |
| Lack of Clear ROI | Organizations struggle to justify the cost without measurable benefits | Hinders strategic buy-in | High |

Figure 6: Resistance Levels to AI Adoption in Organizations

This bar chart highlights the perceived resistance across five key organizational barriers. Trust issues, change aversion, and lack of clear ROI are identified as the most severe deterrents to AI implementation.

5.5 Summary of Challenges Across Categories

To summarize the severity and frequency of these challenges across real-world case studies, Table 15 offers a holistic matrix view.

Table 15. Summary Matrix of AI Risk Assessment Adoption Barriers

| Category | Example Challenge | Severity | Frequency in Industry | Strategic Priority |
| --- | --- | --- | --- | --- |
| Data | Inconsistent Formats | High | Frequent | High |
| Regulation | Explainability Requirements | High | Growing | High |
| Technical Integration | Legacy System Compatibility | Medium | Widespread | Medium |
| User Behavior | Trust Deficit in AI Output | High | Frequent | High |

Figure 7: Heatmap of Key AI Risk Assessment Barriers

This heatmap visualizes the severity and frequency of selected challenges from each barrier category. Challenges like "Trust Deficit in AI Output" and "Inconsistent Formats" are both high in severity and frequently observed, indicating critical areas for strategic intervention.

While AI-based tools for risk assessment have shown substantial technical promise, their practical implementation is hampered by multifaceted challenges that span across data integrity, regulatory scrutiny, system compatibility, and human resistance. These issues are not merely technical in nature but are deeply entrenched in organizational culture and policy. A successful AI integration strategy must therefore include strong data governance, transparent AI models, regulatory compliance readiness, and robust change management programs to build trust and ensure user buy-in.

6 Proposed Framework and Strategic Recommendations:

6.1 Introduction to the Framework

In response to the challenges identified in Section 5, we propose a structured framework designed to support the adoption, integration, and sustained usage of AI-based risk assessment tools within diverse project management environments. This framework aims to bridge the gap between the technological capabilities of AI tools and the practical realities of project execution. It incorporates not only data and system design considerations but also regulatory, organizational, and user-level strategies.

The framework is built upon four foundational pillars:

- Data Readiness and Quality Governance

- System Integration and Technical Compatibility

- Regulatory Alignment and Ethical Transparency

- Organizational Enablement and Change Management

Each pillar addresses specific friction points in the AI adoption lifecycle and is elaborated below.

6.2 Pillar 1: Data Readiness and Quality Governance

High-quality and accessible data is the cornerstone of any AI implementation. However, project environments often suffer from fragmented, siloed, or low-quality datasets. The first pillar emphasizes:

- Data Standardization Protocols: Establish consistent formats for risk data logging, risk categorization, and outcome recording across all project phases.

- Historical Data Enrichment: Initiate backfilling exercises to annotate past project risks with outcomes to build labeled datasets.

- Cross-Functional Data Pools: Break data silos through centralized risk repositories accessible to all project stakeholders.

- AI-Friendly Metadata Tagging: Embed metadata into risk logs (e.g., likelihood, impact score, stakeholder) to facilitate machine learning interpretation.

These initiatives ensure that AI models are trained on reliable, relevant, and representative datasets, reducing model error and increasing predictive validity.

6.3 Pillar 2: System Integration and Technical Compatibility

Without seamless integration, even the most advanced AI tools can become isolated and underused. This pillar focuses on:

- API-Based Middleware Solutions: Develop middleware platforms that connect AI engines with tools like MS Project, Primavera, BIM systems, or ERP software.

- Cloud-Edge Hybrid Deployment: Leverage cloud AI for complex analysis while maintaining real-time feedback loops through edge AI at project sites.

- Digital Twin Integration: Use digital twins of construction and engineering projects to simulate risk propagation under various scenarios.

- Modular AI Toolkits: Encourage modular, plug-and-play AI modules that organizations can scale over time instead of monolithic deployments.

This strategic alignment ensures AI tools do not disrupt but rather enhance existing workflows and digital infrastructure.

6.4 Pillar 3: Regulatory Alignment and Ethical Transparency

Given the rising scrutiny of AI systems, a governance-centric approach is essential. This pillar promotes:

- Explainable AI (XAI) Frameworks: Implement models that can justify their predictions in understandable terms for audit and decision support.

- Compliance-First Development: Embed GDPR, ISO 31000, and sector-specific guidelines into AI tool development and rollout.

- Bias Monitoring Mechanisms: Regularly audit training data and outputs to detect and mitigate biases, especially in stakeholder-sensitive environments.

- Transparent Decision Trails: Maintain logs of all AI-generated risk assessments, including the data used and reasoning provided.

Ethical transparency not only improves compliance but also builds trust among decision-makers and users.

6.5 Pillar 4: Organizational Enablement and Change Management

No AI tool can be effectively adopted without user buy-in. Therefore, the fourth pillar addresses:

- Stakeholder Training Programs: Tailored training for project managers, risk officers, and executives on how AI tools operate and support decisions.

- AI Champions and Risk Ambassadors: Designate power users in each project team to advocate and support AI adoption.

- Performance-Linked AI Metrics: Tie AI tool usage to performance KPIs, such as reduction in risk exposure or improved project delivery times.

- Pilot and Feedback Loops: Begin with low-risk pilot projects, collect feedback, and iterate the tool before full-scale deployment.

By addressing behavioral and cultural resistance head-on, this pillar ensures that AI becomes a valued and normalized part of project planning and execution.

6.6 Strategic Roadmap for Implementation

To help project-based organizations operationalize the above framework, a phased roadmap is recommended:

| Phase | Strategic Focus | Key Activities |
| --- | --- | --- |
| Phase 1 – Foundation | Data Quality & Regulatory Assessment | Data audit, stakeholder mapping, regulatory readiness check |
| Phase 2 – Pilot | Limited-Scale Tool Implementation | Pilot AI tools on 1–2 active projects, with robust monitoring and reporting |
| Phase 3 – Expansion | System and Process Integration | Scale integration across digital tools; embed in project workflows |
| Phase 4 – Maturity | AI Governance and Continuous Optimization | Real-time dashboards, user training upgrades, and continuous feedback into models |

This roadmap ensures a structured, non-disruptive evolution of risk intelligence capabilities across organizations.

The proposed framework offers a holistic, realistic path toward transforming how risk is assessed and mitigated in project environments. By simultaneously tackling data, technology, ethics, and human behavior, it addresses the multifactorial nature of AI implementation barriers. It also serves as a practical guide for organizations at various stages of digital maturity—whether they are just exploring AI-based risk assessment or seeking to optimize their existing AI investments.

In the next section, we present the key findings from the application and evaluation of this framework, followed by a discussion of future research directions and a comprehensive conclusion.

7. Key Outcomes, Future Research Directions, and Conclusion:

7.1 Specific Outcomes of the Research

This research paper undertook a critical exploration into the adoption, application, and impact of AI-based risk assessment tools within the domain of project planning and execution. The specific outcomes of the study are multifaceted:

- Identification of Core Challenges: Through an extensive literature review and structured analysis, this study highlighted the primary barriers hindering AI adoption in risk management—namely, data fragmentation, regulatory uncertainty, integration issues, and user resistance.

- Evaluation of Existing Tools and Techniques: The study examined a range of AI techniques such as machine learning, natural language processing, and expert systems currently being applied in risk modeling. Their comparative performance and limitations were captured through structured tables and visualizations.

- Proposal of a Strategic Integration Framework: A four-pillar framework was proposed, emphasizing Data Governance, System Integration, Ethical Transparency, and Organizational Enablement. This framework provides a practical roadmap for gradual AI adoption in complex project environments.

- Visualization of Key Risk Dimensions: Graphs and heatmaps were used to visualize critical aspects such as challenge severity, adoption resistance, and regulatory concern prioritization—making the research both informative and actionable.

- Industry-Oriented Recommendations: The paper offered strategic and phased implementation recommendations tailored for real-world project environments, making it highly relevant to industry practitioners.

Collectively, these outcomes serve to inform both academic inquiry and practical execution strategies for AI deployment in risk assessment.

7.2 Future Research Directions

While the study offers a comprehensive analysis, several avenues remain open for deeper investigation and expansion:

- Empirical Validation Through Case Studies: Future work should involve longitudinal case studies within sectors such as construction, software development, or energy, to observe the real-time impact of AI tools on risk mitigation and project outcomes.

- AI Explainability in High-Stakes Projects: As AI systems become decision-support tools in safety-critical projects, research should explore explainable AI (XAI) methods tailored specifically for project risk contexts.

- Integration with Agile and Hybrid Project Models: Most existing literature focuses on traditional project management environments. Further research should evaluate how AI risk tools function within agile, lean, or hybrid delivery frameworks.

- Behavioral Change and Trust Formation Models: Future studies should delve into how trust in AI evolves within project teams and what socio-cognitive factors drive or hinder its acceptance.

- AI and ESG-Linked Risk Factors: Given the growing importance of Environmental, Social, and Governance (ESG) concerns, AI-driven risk models that integrate sustainability and compliance metrics represent a promising area of research.

By pursuing these research paths, scholars and practitioners can jointly evolve AI risk tools from experimental solutions to strategic assets in project success.

7.3 Conclusion

This research has thoroughly examined the transformative potential of AI-based risk assessment tools in modern project planning and execution landscapes. As projects grow in complexity and uncertainty, traditional risk management methods are proving inadequate in providing the speed, precision, and foresight required. Artificial Intelligence—when implemented thoughtfully—offers an opportunity to elevate risk identification, quantification, and mitigation to new levels of accuracy and proactiveness. However, the journey toward intelligent risk management is not without challenges. From fragmented data ecosystems and opaque regulations to entrenched resistance among users, the barriers are both technical and behavioral. This study’s proposed framework addresses these barriers holistically, offering a structured pathway for organizations to evolve into data- and AI-mature project environments. Ultimately, AI should not be viewed as a replacement for human judgment but as an augmentation tool—one that empowers project managers, risk analysts, and stakeholders to make more informed, faster, and more resilient decisions. By adopting a phased and transparent approach to AI integration, organizations can not only mitigate risks more effectively but also drive strategic value across the project lifecycle. As AI continues to mature, the convergence of data science, behavioral science, and ethical governance will define the next frontier in intelligent project risk management. This research contributes a stepping stone toward that future.

References:

- Alshammari, A. M., & Hussain, F. K. (2023). Artificial intelligence in risk management: A bibliometric and thematic analysis. Expert Systems with Applications, 213, 119169.

- Bakhshi, J., Ireland, V., & Gorod, A. (2022). Machine learning applications for construction project risk management: A review. Automation in Construction, 141, 104443.

- Choudhury, M., & Haque, R. (2023). A hybrid AI framework for construction project risk analysis using fuzzy logic and deep learning. Engineering, Construction and Architectural Management, 30(2), 380–396.

- Dinesh, D., & Thomas, T. (2023). Leveraging natural language processing for identifying project risks in early planning stages. Journal of Construction Engineering and Management, 149(5), 04023020.

- Fekete, A., & Hartmann, T. (2022). Predictive project analytics using machine learning: Toward smarter risk mitigation strategies. Project Management Journal, 53(4), 345–359.

- Gao, L., & Xu, Z. (2024). Explainable AI in project risk prediction: A model interpretation approach using SHAP values. Journal of Risk and Financial Management, 17(1), 82.

- Hassan, M. A., & Abubakar, A. (2023). Artificial intelligence integration in risk-based project planning: Challenges and opportunities. International Journal of Project Management, 41(3), 182–198.

- Jafarnejad, M., & Rezaei, M. (2022). AI-based risk identification in mega infrastructure projects: A case study approach. Engineering Management Journal, 34(3), 215–228.

- Kim, H., & Kim, T. (2024). Deep learning-based probabilistic risk models for project execution. Automation in Construction, 147, 104812.

- Lin, C. H., & Wu, Y. C. (2023). Enhancing project risk evaluation using ensemble machine learning techniques. IEEE Transactions on Engineering Management, 70(1), 50–62.

- Vinod H. Patil, Sheela Hundekari, Anurag Shrivastava, Design and Implementation of an IoT-Based

Smart Grid Monitoring System for Real-Time Energy Management, Vol. 11 No. 1 (2025): IJCESEN.

https://doi.org/10.22399/ijcesen.854

- Dr. Sheela Hundekari, Dr. Jyoti Upadhyay, Dr. Anurag Shrivastava, Guntaj J, Saloni Bansal5, Alok

Jain, Cybersecurity Threats in Digital Payment Systems (DPS): A Data Science Perspective, Journal of

Information Systems Engineering and Management, 2025,10(13s)e-ISSN:2468-4376.

https://doi.org/10.52783/jisem.v10i13s.2104

- Sheela Hhundekari, Advances in Crowd Counting and Density Estimation Using Convolutional Neural

Networks, International Journal of Intelligent Systems and Applications in Engineering, Volume 12,

Issue no. 6s (2024) Pages 707–719

- K. Upreti, P. Vats, G. Borkhade, R. D. Raut, S. Hundekari and J. Parashar, "An IoHT System Utilizing Smart Contracts for Machine Learning -Based Authentication," 2023 International Conference on Emerging Trends in Networks and Computer Communications (ETNCC), Windhoek, Namibia, 2023, pp. 1-6, doi: 10.1109/ETNCC59188.2023.10284960.

- R. C. Poonia, K. Upreti, S. Hundekari, P. Dadhich, K. Malik and A. Kapoor, "An Improved Image Up-Scaling Technique using Optimize Filter and Iterative Gradient Method," 2023 3rd International Conference on Mobile Networks and Wireless Communications (ICMNWC), Tumkur, India, 2023, pp. 1-8, doi: 10.1109/ICMNWC60182.2023.10435962.

- Araddhana Arvind Deshmukh; Shailesh Pramod Bendale; Sheela Hundekari; Abhijit Chitre; Kirti Wanjale; Amol Dhumane; Garima Chopra; Shalli Rani, "Enhancing Scalability and Performance in Networked Applications Through Smart Computing Resource Allocation," in Current and Future Cellular Systems: Technologies, Applications, and Challenges, IEEE, 2025, pp.227-250, doi: 10.1002/9781394256075.ch12

- K. Upreti, A. Sharma, V. Khatri, S. Hundekari, V. Gautam and A. Kapoor, "Analysis of Fraud Prediction and Detection Through Machine Learning," 2023 International Conference on Network, Multimedia and Information Technology (NMITCON), Bengaluru, India, 2023, pp. 1-9, doi: 10.1109/NMITCON58196.2023.10276042.

- K. Upreti et al., "Deep Dive Into Diabetic Retinopathy Identification: A Deep Learning Approach with Blood Vessel Segmentation and Lesion Detection," in Journal of Mobile Multimedia, vol. 20, no. 2, pp. 495-523, March 2024, doi: 10.13052/jmm1550-4646.20210.

- S. T. Siddiqui, H. Khan, M. I. Alam, K. Upreti, S. Panwar and S. Hundekari, "A Systematic Review of the Future of Education in Perspective of Block Chain," in Journal of Mobile Multimedia, vol. 19, no. 5, pp. 1221-1254, September 2023, doi: 10.13052/jmm1550-4646.1955.

- R. Praveen, S. Hundekari, P. Parida, T. Mittal, A. Sehgal and M. Bhavana, "Autonomous Vehicle Navigation Systems: Machine Learning for Real-Time Traffic Prediction," 2025 International Conference on Computational, Communication and Information Technology (ICCCIT), Indore, India, 2025, pp. 809-813, doi: 10.1109/ICCCIT62592.2025.10927797

- S. Gupta et al., "Aspect Based Feature Extraction in Sentiment Analysis Using Bi-GRU-LSTM Model," in Journal of Mobile Multimedia, vol. 20, no. 4, pp. 935-960, July 2024, doi: 10.13052/jmm1550-4646.2048

- P. William, G. Sharma, K. Kapil, P. Srivastava, A. Shrivastava and R. Kumar, "Automation Techniques Using AI Based Cloud Computing and Blockchain for Business Management," 2023 4th International Conference on Computation, Automation and Knowledge Management (ICCAKM), Dubai, United Arab Emirates, 2023, pp. 1-6, doi:10.1109/ICCAKM58659.2023.10449534.

- A. Rana, A. Reddy, A. Shrivastava, D. Verma, M. S. Ansari and D. Singh, "Secure and Smart Healthcare System using IoT and Deep Learning Models," 2022 2nd International Conference on Technological Advancements in Computational Sciences (ICTACS), Tashkent, Uzbekistan, 2022, pp. 915-922, doi: 10.1109/ICTACS56270.2022.9988676.

- Neha Sharma, Mukesh Soni, Sumit Kumar, Rajeev Kumar, Anurag Shrivastava, Supervised Machine Learning Method for Ontology-based Financial Decisions in the Stock Market, ACM Transactions on Asian and Low-Resource Language InformationProcessing, Volume 22, Issue 5, Article No.: 139, Pages 1 – 24, https://doi.org/10.1145/3554733

- Sandeep Gupta, S.V.N. Sreenivasu, Kuldeep Chouhan, Anurag Shrivastava, Bharti Sahu, Ravindra Manohar Potdar, Novel Face Mask Detection Technique using Machine Learning to control COVID’19 pandemic, Materials Today: Proceedings, Volume 80, Part 3, 2023, Pages 3714-3718, ISSN 2214-7853, https://doi.org/10.1016/j.matpr.2021.07.368.

- Shrivastava, A., Haripriya, D., Borole, Y.D. et al. High-performance FPGA based secured hardware model for IoT devices. Int J Syst Assur Eng Manag 13 (Suppl 1), 736–741 (2022). https://doi.org/10.1007/s13198-021-01605-x

- A. Banik, J. Ranga, A. Shrivastava, S. R. Kabat, A. V. G. A. Marthanda and S. Hemavathi, "Novel Energy-Efficient Hybrid Green Energy Scheme for Future Sustainability," 2021 International Conference on Technological Advancements and Innovations (ICTAI), Tashkent, Uzbekistan, 2021, pp. 428-433, doi: 10.1109/ICTAI53825.2021.9673391.

- K. Chouhan, A. Singh, A. Shrivastava, S. Agrawal, B. D. Shukla and P. S. Tomar, "Structural Support Vector Machine for Speech Recognition Classification with CNN Approach," 2021 9th International Conference on Cyber and IT Service Management (CITSM), Bengkulu, Indonesia, 2021, pp. 1-7, doi: 10.1109/CITSM52892.2021.9588918.

- Pratik Gite, Anurag Shrivastava, K. Murali Krishna, G.H. Kusumadevi, R. Dilip, Ravindra Manohar Potdar, Under water motion tracking and monitoring using wireless sensor network and Machine learning, Materials Today: Proceedings, Volume 80, Part 3, 2023, Pages 3511-3516, ISSN 2214-7853, https://doi.org/10.1016/j.matpr.2021.07.283.

- A. Suresh Kumar, S. Jerald Nirmal Kumar, Subhash Chandra Gupta, Anurag Shrivastava, Keshav Kumar, Rituraj Jain, IoT Communication for Grid-Tie Matrix Converter with Power Factor Control Using the Adaptive Fuzzy Sliding (AFS) Method, Scientific Programming, Volume, 2022, Issue 1, Pages- 5649363, Hindawi, https://doi.org/10.1155/2022/5649363

- A. K. Singh, A. Shrivastava and G. S. Tomar, "Design and Implementation of High Performance AHB Reconfigurable Arbiter for Onchip Bus Architecture," 2011 International Conference on Communication Systems and Network Technologies, Katra, India, 2011, pp. 455-459, doi: 10.1109/CSNT.2011.99.

- P. Gautam, "Game-Hypothetical Methodology for Continuous Undertaking Planning in Distributed computing Conditions," 2024 International Conference on Computer Communication, Networks and Information Science (CCNIS), Singapore, Singapore, 2024, pp. 92-97, doi: 10.1109/CCNIS64984.2024.00018.

- P. Gautam, "Cost-Efficient Hierarchical Caching for Cloudbased Key-Value Stores," 2024 International Conference on Computer Communication, Networks and Information Science (CCNIS), Singapore, Singapore, 2024, pp. 165-178, doi: 10.1109/CCNIS64984.2024.00019.

- Dr Archana salve, Artificial Intelligence and Machine Learning-Based Systems for Controlling Medical Robot Beds for Preventing Bedsores, Proceedings of 5th International Conference, IC3I 2022, Proceedings of 5th International Conference/Page no:  2105-2109                  10.1109/IC3I56241.2022.10073403 March 2022

- Dr Archana Salve, A Comparative Study of Developing Managerial Skills through Management Education among Management Graduates from Selected Institutes (Conference Paper) Journal of Electrochemical Society, Electrochemical Society Transactions Volume 107/ Issue 1/Page no :3027-3034/ April 2022

- Dr. Archana salve, Enhancing Employability in India: Unraveling the Transformative Journal: Madhya Pradesh Journal of Social Sciences, Volume 28/ Issue No 2 (iii)/Page no 18-27 /ISSN  0973-855X. July 2023

- R. Sathya; V.C. Bharathi; S. Ananthi; T. Vijayakumar; Rvs Praveen; Dhivya Ramasamy, Real Time Prediction of Diabetes by using Artificial Intelligence, 2024 2nd International Conference on Self Sustainable Artificial Intelligence Systems (ICSSAS), DOI: 10.1109/ICSSAS64001.2024.10760985

- Rvs Praveen; B Vinoth;S. Sowmiya;K. Tharageswari;Purushothapatnapu Naga Venkata VamsiLala;R. Sathya, “Air Pollution Monitoring System using Machine Learning techniques for Smart cities,” 2024 2nd International Conference on Self Sustainable Artificial Intelligence Systems (ICSSAS), DOI: 10.1109/ICSSAS64001.2024.10760948

- RVS Praveen;U Hemavathi;R. Sathya;A. Abubakkar Siddiq;M. Gokul Sanjay;S. Gowdish, “AI Powered Plant Identification and Plant Disease Classification System,” 2024 4th International Conference on Sustainable Expert Systems (ICSES), DOI: 10.1109/ICSES63445.2024.10763167

- Neeraj Kumar; Sanjay Laxmanrao Kurkute;V. Kalpana;Anand Karuppannan;RVS Praveen;Soumya Mishra, “Modelling and Evaluation of Li-ion Battery Performance Based on the Electric Vehicle Tiled Tests using Kalman Filter-GBDT Approach” 2024 International Conference on Intelligent Algorithms for Computational Intelligence Systems (IACIS), DOI: 10.1109/IACIS61494.2024.10721979

- Renganathan, B., Rao, S.K., Ganesan, A.R., Deepak, A., High proficient sensing response in clad modified ceria doped tin oxide fiber optic toxic gas sensor application (2021) Sensors and Actuators A: Physical, 332, art. no. 113114,

- Renganathan, B., Rao, S.K., Kamath, M.S., Deepak, A., Ganesan, A.R. Sensing performance optimization by refining the temperature and humidity of clad engraved optical fiber sensor in glucose solution concentration (2023) Measurement: Journal of the International Measurement Confederation, 207, art. no. 112341

- Pramanik, S., Singh, A., Abualsoud, B.M., Deepak, A., Nainwal, P., Sargsyan, A.S., Bellucci, S. From algae to advancements: laminarin in biomedicine (2024) RSC Advances, 14 (5), pp. 3209-3231.

- Pramanik, S., Aggarwal, A., Kadi, A., Alhomrani, M., Alamri, A.S., Alsanie, W.F., Koul, K., Deepak, A., Bellucci, S.Chitosan alchemy: transforming tissue engineering and wound healing

(2024) RSC Advances, 14 (27), pp. 19219-19256.